LNTB

Leading Next-Gen Tomato Business

Quality Assurance, Test and Acceptance Plan

ផែនការធានាគុណភាព ការធ្វើតេស្ត និងការទទួលយក

PLC & SDLC Documentation Pack

| Document ID | LNTB-QA-001 | Version | 1.0 |
| --- | --- | --- | --- |
| Status | Baseline for implementation | Date | 2026-07-11 |
| Owner | QA Lead | Reviewer | Technical Lead / QA Lead |
| Approver | Project Sponsor / Academic Supervisor | Classification | Project Internal |

Document purpose — This controlled document defines the approved baseline for the LNTB pilot. Changes are managed through the Change Register and must preserve traceability to requirements, design, tests and acceptance evidence.

# Document Control

| Version | Date | Author/Owner | Change Summary | Status |
| --- | --- | --- | --- | --- |
| 0.1 | 2026-07-11 | LNTB Project Team | Initial controlled draft | Draft |
| 1.0 | 2026-07-11 | LNTB Project Team | PLC/SDLC baseline for implementation | Baseline |

## Approvals

| Role | Name | Decision | Date | Signature / Evidence |
| --- | --- | --- | --- | --- |
| Project Sponsor / Supervisor | TBD | Pending | TBD | Meeting minutes or signed copy |
| Project Manager | TBD | Pending | TBD | Change/approval record |
| Technical Lead | TBD | Pending | TBD | Architecture review record |
| QA Lead | TBD | Pending | TBD | Quality gate record |

# 1. Quality Objectives

Prove that mandatory requirements and safety controls work under realistic online and offline conditions.

Detect defects early through review, static checks and automated tests at the lowest practical level.

Maintain requirement-to-test-to-result traceability and reproducible evidence.

Report measurement accuracy and AI performance objectively, including limitations and failed cases.

Prevent release with open critical safety/security defects or unknown restore capability.

# 2. Test Levels and Environments

| Level | Scope | Environment / Tools | Owner |
| --- | --- | --- | --- |
| Review / static | Requirements, designs, wiring, code, dependencies, localization | Checklists, linters, analyzers, peer review, architecture tests | All leads / QA |
| Unit | Domain rules, calculations, parsing, state transitions, providers | Pest/JUnit-equivalent for backend domain, Flutter unit tests, C++ host/device tests where practical | Developers |
| Component | API endpoints, repositories, jobs, widgets, firmware modules, AI preprocessing | Isolated test database, mocks/fakes, bench hardware | Developers / QA |
| Integration | ESP32↔API, DB, queues, Reverb, FCM, storage, AI, Flutter cache | Shared integration environment + device simulator + bench device | QA / Leads |
| System / E2E | Complete user/device workflows and failure recovery | Release-candidate environment and representative Android device | QA |
| Calibration / field | Meters, sensors, enclosure, Wi-Fi, actual net-house behavior | Bench references and pilot site | IoT / QA / Farmer |
| UAT | Farmer tasks and business acceptance | Pilot site with approved scenarios | Product Owner / Farmer |

# 3. Entry and Exit Criteria

| Stage | Entry | Exit |
| --- | --- | --- |
| Component test | Reviewed requirement/design; build passes; test data available | Planned tests pass; no critical/high component defect without approved disposition |
| Integration test | Versioned compatible components; migrations/config documented | Critical interfaces and failure paths pass; known issues recorded |
| System test | Release candidate deployed; backup/rollback available | 100% safety/security release tests and ≥95% planned system tests pass |
| Pilot/UAT | Site safety, calibration, training, consent and support plan complete | UAT signed/conditional; results and incidents reconciled |
| Release | Gate evidence and operations readiness complete | QA recommendation + approver decision + tagged release manifest |

# 4. Core Test Catalogue

| ID | Test | Trace | Pass Condition |
| --- | --- | --- | --- |
| TC-001 | User authentication and logout | FR-APP-01/15, FR-BE-10 | Valid login succeeds; invalid/rate-limited attempts fail; logout revokes token |
| TC-002 | Cross-farm authorization | NFR-05, BR-09 | User/device cannot read or command another farm |
| TC-003 | Telemetry validation/ingestion | FR-HW-04, FR-BE-01 | Valid record stored; invalid units/ranges rejected with stable error |
| TC-004 | Duplicate offline replay | FR-HW-16, FR-BE-16 | One logical record per client_event_id; sync cursor advances |
| TC-005 | Live dashboard latency | FR-BE-07, NFR-02 | 95% displayed within 5 seconds under target workload |
| TC-006 | Manual irrigation happy path | FR-APP-04, FR-BE-12 | Confirmed start progresses to executed; stop/completion recorded |
| TC-007 | Unauthorized/expired/replayed command | NFR-05/13, BR-01/09 | No actuation; reason recorded |
| TC-008 | Pump maximum runtime | FR-HW-17, NFR-13 | Firmware turns pump off locally at limit |
| TC-009 | Backend/network outage | FR-HW-09/16, NFR-03 | Safe local mode + 24h buffer; later reconciliation complete |
| TC-010 | Reboot/power interruption during pumping | NFR-13 | Output boots OFF; interrupted event/fault is recorded |
| TC-011 | Invalid moisture sensor | FR-HW-17 | Auto start blocked or approved safe policy applied; warning visible |
| TC-012 | Flow/energy measurement accuracy | FR-HW-14/15, NFR-11 | Comparison error within approved ±5% target |
| TC-013 | Cost reproducibility | FR-BE-05/06/14 | Daily/month totals match raw usage and effective tariff version |
| TC-014 | Image upload and private access | FR-BE-04/17 | Invalid/oversize rejected; unauthorized access fails; signed access expires |
| TC-015 | AI validation | NFR-12 | Held-out metrics, confusion matrix and model version reproducible; target assessed |
| TC-016 | Low-confidence AI UX | FR-APP-06 | Confidence and review guidance visible; no certainty claim |
| TC-017 | Khmer localization completeness | FR-APP-10, NFR-07 | No missing key/hardcoded release string; glossary review passes |
| TC-018 | Offline/stale mobile state | FR-APP-12/14 | Cached data is labelled with timestamp; command ambiguity handled safely |
| TC-019 | Accessibility core flows | NFR-15 | Semantics, text scaling, non-color status and touch targets pass |
| TC-020 | Backup/restore | NFR-14 | Restore within RTO using backup within RPO; critical records/workflows verified |
| TC-021 | Queue/scheduler/notification failure | FR-BE-06/08/09/18 | Retry/dead-letter/alert works; no duplicate business outcome |
| TC-022 | Device credential revocation | FR-BE-15 | Revoked device denied; legitimate replacement can be provisioned |

# 5. Test Data and Evidence

Use synthetic accounts/farms unless field data is specifically required and approved. Do not place real secrets in fixtures.

Create boundary data for moisture, temperature, timestamps, command expiry, image size, cost rates and pagination.

Preserve test run ID, release/commit, firmware/model version, configuration, device ID, time, expected/actual result and attachments.

AI datasets are versioned and split without obvious leakage; report class counts and collection conditions.

Calibration evidence includes reference instrument, method, repeated observations, calculation and accepted coefficients.

# 6. Performance, Reliability and Soak Testing

| Test | Workload / Duration | Acceptance |
| --- | --- | --- |
| API ingestion load | Pilot forecast ×3 burst from simulated devices | No data corruption; error/latency within approved target; backpressure understood |
| Realtime fan-out | Representative users/devices and reconnects | Authorized delivery; client HTTP resync recovers missed events |
| Offline sync | At least 24h buffered records with forced disconnect/reconnect | No missing sequence and no duplicate logical data |
| Firmware soak | 72 hours with sensor sampling, command cycles and network interruptions | No unsafe actuation, watchdog loop or material memory degradation |
| Mobile stability | Repeated background/resume, network switching and notification navigation | No token leak, crash or stale-as-live state |
| Queue/scheduler | Delayed provider and worker restart | Jobs retry safely; daily rollup idempotent; failures alertable |

# 7. Defect Management

| Severity | Definition | Release Rule |
| --- | --- | --- |
| Critical | Safety hazard, unauthorized actuation/access, unrecoverable data loss, app/service unusable for core pilot | Must be fixed and verified before release/pilot |
| High | Core requirement fails without acceptable workaround; major measurement or sync error | Fix before release or explicit sponsor/product acceptance with containment |
| Medium | Partial degradation with safe workaround | Plan and document; may release by QA/product decision |
| Low | Cosmetic, minor text or enhancement | Backlog; no material acceptance impact |

Each defect includes environment, version, reproducible steps, expected/actual, evidence, severity, owner, root cause and verification result.

Reopened defects retain history. A code change is not closed until verification and relevant regression pass.

Defect trends by module/severity and escaped defects are reviewed at iteration and stage gates.

# 8. Acceptance and Sign-off

| Acceptance Area | Required Evidence | Decision Owner |
| --- | --- | --- |
| Functional scope | RTM shows all mandatory requirements verified or approved exception | Product Owner |
| Safety / security | All mandatory safety/security tests pass; no critical defect | Technical Lead / Sponsor |
| Measurement / AI | Calibration and model reports show observed metrics, methods and limitations | IoT/AI Lead + Product Owner |
| UX / Khmer / accessibility | Usability, localization and accessibility acceptance results | Farmer Representative / Product Owner |
| Operations | Deployment, rollback, monitoring, backup restore and support runbooks demonstrated | Operations Lead |
| Pilot outcomes | Benefits indicators and incidents reconciled; known issues/roadmap accepted | Sponsor |

# Authoritative References

| ID | Source | Use |
| --- | --- | --- |
| SRC-01 | LNTB Khmer proposal | Goals, scope, BOM and timeline |
| SRC-02 | LNTB requirements | Functional/non-functional baseline |
| SRC-03 | LNTB project structure | Initial architecture, data and APIs |
| SRC-04 | Official Laravel docs | Backend implementation baseline |
| SRC-05 | Official Flutter docs | Mobile architecture/quality baseline |
| SRC-06 | Official Espressif docs | ESP32 hardware/network constraints |